**Team 24 - TechnoKnights – Paperplane Website**

**Client name: Nicholas**

**Roles and responsibilities:**

Primary Contact: Vamshinath Nallamothu

Client management: Bhanu Teja Kurucheti

Requirements management: Hima Teja Gutta

Data management: Sravya Madarapu

Issues management: Sai Sumanth Kattekola

Quality and testing management: Adarsh Kumar Reddy Pidaparthy

Communications and documentation management: Sai Raj Kiran Kandula

**Enumerated list of major accomplishments:**

**SRS manual:** We have developed the complete SRS manual where we included all the functional requirements non functional requirements and the features of our application.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/057f76c135e18a13ed95415f156081644398ce90/Docs/SRS/Paperplane%20website_SRS%20.doc?at=master&fileviewer=file-view-default>

**Development of application:**

We had a walk through the project management steps involved in the paper plane website project. We had discussed about the roles and responsibilities of each person and started dividing the work equally. We had a talk what has been accomplished so far, what are the obstacles that we have faced and discussed about the steps taken to overcome it.

Link: <https://drive.google.com/file/d/0B_88WfyZyJXseFVwS2s0SkdmUWc/view?usp=sharing>

<https://drive.google.com/file/d/0B8AmQ-NxG-xXYkJ4SXNyd0JVVUU/view?usp=sharing>

**Testing**: As of now, testing phase has not yet been started. We would be preparing various artifacts of testing like test plan, Unit testing, integration testing etc. Further testing would be carried out as we progress through our project.

Every member is responsible for prototype.

Adarsh Kumar Reddy Pidaparthy is responsible for testing.

Sai Raj Kiran Kandula will deal with documentation management.

**Work in progress:**

**Preparing for client demo1:**

We are currently working on requirements analysis and planning to discuss about requirements more precisely in client demo 1. We would be discussing about requirements, technology specifications with the client and would try to get his valuable inputs.

Planned no of hours: 5

**Analyzing prototypes developed:** We would be analyzing the designed prototypes in order to develop the home page, itinerary page, settings page of our website.

Planned no of hours: 3

**Developing Home page**: We would try to develop our home page which would include a travelling destination, its start date, its end date and many other features.

Planned no of hours: 7

Vamshinath Nallamothu, Sai Raj Kiran kandula, Adarsh Kumar Reddy Pidaparthy would be working on developing home page for paperplane website based on prototypes.

<https://drive.google.com/file/d/0B_88WfyZyJXsNmxibkpjaGFUZ0E/view?usp=sharing>

Hima Teja Gutta would be working on requirements analysis and would also participate in developing the home page.

<https://drive.google.com/file/d/0B_88WfyZyJXsYm1MZHRfelRTakU/view?usp=sharing>

Bhanu Teja kurucheti would be communicating with client where he discuss all the requirement queries, time and place of meeting for client demo1.

Sai Sumanth Kattekola, Sravya madarapu would prepare a presentation for client demo1 and would study the necessary materials required for the project.

<http://www.w3schools.com/bootstrap/>

<http://www.w3schools.com/html/default.asp>

<http://www.w3schools.com/js/default.asp>