**Team 24 - TechnoKnights – Paperplane Website**

**Client name: Nicholas**

**Roles and responsibilities:**

Primary Contact: Vamshinath Nallamothu

Client management: Bhanu Teja Kurucheti

Requirements management: Hima Teja Gutta

Data management: Sravya Madarapu

Issues management: Sai Sumanth Kattekola

Quality and testing management: Adarsh Kumar Reddy Pidaparthy

Communications and documentation management: Sai Raj Kiran Kandula

**Enumerated list of major accomplishments:**

**Requirement discovery:** We contacted our client and got desired prototype of the website.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/19b0d17af56139c62eda872d5cd8a4c33e0fca0f/Protoype/?at=master>

**Development of application:**

This week we worked on Itinerary page. We achieved some part of the working itinerary page.

We also developed the Home page and Login, Sign Up pages for the website.

Link: (maps.html) <https://bitbucket.org/technoknights/gdptechnoknights/src/05f37bc7ac066101e5811988c8ad43c5c6704a6d/source%20%20code/Paperplane/?at=master>

**Documentation:** We documented client demo notes and user manual for our website.

* Client demo Notes (For client demo\_1)
* User Manual (In progress)

Link for Client demo notes and User Manual: <https://bitbucket.org/technoknights/gdptechnoknights/src/d510956f139e17126d8c7baf3b81af44d3b2d140/Docs/?at=master>

**Client interaction and documentation of calls, meetings**: Interactions with the client have done through the mails and we gathered some information regarding the website prototypes. He requested us to make the website according the updated Android application.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/19b0d17af56139c62eda872d5cd8a4c33e0fca0f/Protoype/?at=master>

**Testing**: As of now testing the little chunk of code is done and there is no problem with it. Further testing would be carried out as we progress through our project.

Every member is responsible for prototype.

Adarsh Kumar Reddy Pidaparthy is responsible for testing.

Vamshinath Nallamothu is responsible for Itinerary page. And all the team members have contributed some work in it.

Sai Raj Kiran kandula is responsible for Client demo notes and User Manual.

**Work in progress:**

We are planning to complete the itinerary page by this week, but we are facing some complexity in completing the task so it may take another week days (Around 20 hours) to complete this task. We need to integrate the API’s with our application. We will work on this in the next week.

Vamshinath Nallamothu is responsible for this task and rest of the team members were involved in this task.

Link for itinerary page: (maps.html)

<https://bitbucket.org/technoknights/gdptechnoknights/src/05f37bc7ac066101e5811988c8ad43c5c6704a6d/source%20%20code/Paperplane/?at=master>

Sai Raj Kiran Kandula is responsible for User Manual and he is updating the user manual whenever the task on the website is completed.

Link to user manual: <https://bitbucket.org/technoknights/gdptechnoknights/src/d510956f139e17126d8c7baf3b81af44d3b2d140/Docs/?at=master>