**Team 24 - TechnoKnights – Paperplane Website**

**Client name: Nicholas**

**Roles and responsibilities:**

Primary Contact: Vamshinath Nallamothu

Client management: Bhanu Teja Kurucheti

Requirements management: Hima Teja Gutta

Data management: Sravya Madarapu

Issues management: Sai Sumanth Kattekola

Quality and testing management: Adarsh Kumar Reddy Pidaparthy

Communications and documentation management: Sai Raj Kiran Kandula

**Enumerated list of major accomplishments:**

**Design creation/modification:** The design of the website was suggested by the client. We should modify the website based on the updated android app.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/Protoype/?at=master>

**Development of application:**

This week we worked on Itinerary page and the UI look better. As client requested us to work more on the UI we are making minor changes in home page. We removed some pages based on the client feedback. Almost 80% of the project will be done if itinerary is generated. But we can’t move further unless we get data from the server team. Statically we are able to generate the itinerary.

Link: (waypointsdraggable.html) <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/source%20%20code/Paperplane/?at=master>

**Documentation:** We are documenting sufficient material required for the project like user manual.

* User Manual (In progress)
* Client Demo notes (ClientDemo\_2, ClientDemo\_2\_V2)

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/Docs/?at=master>

**Client interaction and documentation of calls, meetings**: Interactions with the client have done through the mails. This week we made another client demo through Skype and get his feedback.

Link (ClientDemo\_2\_V2): <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/Docs/?at=master>

**Testing**: We have started unit testing this week. Further testing would be carried out as we progress through our project. Test results were in the test cases document.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/Testing/?at=master>

We had a client demo in this week, we all worked for that.

Bhanu Teja Kurucheti gave another client demo, so he prepared for the presentation.

Link (client demo 2 feedback): <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/Docs/?at=master>

Bhanu Teja Kurucheti and Sai Sumanth Kattekola are working on JSON data.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/json%20data/?at=master>

Hima Teja Gutta worked on search module on the home page (index.html). He modified the google places API.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/source%20%20code/Paperplane/?at=master>

Adarsh Kumar Reddy Pidaparthy is responsible for testing. He made the testing on the index page and documented the results.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/Testing/?at=master>

Vamshinath Nallamothu is responsible for Itinerary page. He made minor changes in the itinerary page by using maps API and working on the registration page to do a login with Google and Facebook. (waypointsdraggable.html, login.html).

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/source%20%20code/Paperplane/?at=master>

Sravya Madarapu worked on validations for home and Signup pages.(index.html, login.html)

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/source%20%20code/Paperplane/?at=master>

Sai Raj Kiran kandula is responsible for documentation, he is updating the user manual simultaneously with the progress of the project. He also did the client demo notes for the demo.

Link (User Manual, ClientDemo\_2\_V2): <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/Docs/?at=master>

*\*\*We have recently got the JSON data from the server team and web services from the client. We have recently got the itinerary data from server team so we don’t have sufficient time to work on it. So our work on the itinerary page was not yet completed. We need data to generate the itinerary.*

**Work in progress:**

**As client asked us to work more on the UI, we are working on the UI, to look better.**

We are still working on the itinerary page, we are facing some complexity, like lack of required data. We need data to move further in our project. Server team didn’t provide the service and data for us to work on the project.

It may take around 20 hours to complete this task. We need to integrate the API’s with our application. We will work on this in the next week.

All the team members will work for this task.

Vamshinath Nallamothu is responsible for this task and rest of the team members were involved in this task.

Link (waypointsdraggable.html): <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/source%20%20code/Paperplane/?at=master>

We have recently got the JSON data from the server team. We are working on it. Sai Sumanth kattekola and Bhanu Teja Kurucheti were responsible for that.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/json%20data/?at=master>

Testing is in progress and it is going along with the progress of the project. Adarsh Kumar Reddy Pidaparthy is responsible for this.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/Testing/?at=master>

User Manual is in progress and it is updated simultaneously with the work on the project. Sai Raj Kiran Kandula is responsible for all the documentation stuff.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/Docs/?at=master>

We will work on login with Facebook and Gmail in this week. Bhanu teja Kurucheti, Vamshinath Nallamothu, Hima Teja Gutta were involved in this task.

Link (login.html): <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/source%20%20code/Paperplane/?at=master>

The Client will provide the details for the registration. We will work on it when we get the details.