**Team 24 - TechnoKnights – Paperplane Website**

**Client name: Nicholas**

**Roles and responsibilities:**

Primary Contact: Vamshinath Nallamothu

Client management: Bhanu Teja Kurucheti

Requirements management: Hima Teja Gutta

Data management: Sravya Madarapu

Issues management: Sai Sumanth Kattekola

Quality and testing management: Adarsh Kumar Reddy Pidaparthy

Communications and documentation management: Sai Raj Kiran Kandula

**Enumerated list of major accomplishments:**

**Design creation/modification:** The design of the website was suggested by the client. We should modify the website based on the updated android app.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/9c91b8f8c01179c8fd65647ad7e40667081efcbf/Protoype/?at=master>

**Development of application:**

This week we worked on Itinerary page and the UI look better. Almost 80% of the project will be done if itinerary is generated. But we can’t move further unless we get data from the server team.

Link: <https://drive.google.com/drive/folders/0ByqZd-MEzuGyaDVFSktRakFFWlE?usp=sharing>

**Documentation:** We are documenting sufficient material required for the project like user manual. Sai Raj Kiran kandula is responsible for this.

Documentation: 1 hour

* User Manual (In progress)

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/a1468754457717a6e9d31bac094e0f320d26d0f2/Docs/guides/?at=master>

* UI design Document (In Progress)

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/a1468754457717a6e9d31bac094e0f320d26d0f2/Docs/UI/?at=master>

**Client interaction and documentation of calls, meetings**: Interactions with the client have done through the mails. Bhanu Teja Kurucheti is responsible for this.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/a1468754457717a6e9d31bac094e0f320d26d0f2/Docs/Client/Client%20mails.docx?at=master&fileviewer=file-view-default>

**Testing**: We have started unit testing this week. Further testing would be carried out as we progress through our project. Test results were in the test cases document. We prepared usability testing document. Adarsh Kumar Reddy Pidaparthy is responsible for this.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/a1468754457717a6e9d31bac094e0f320d26d0f2/Testing/?at=master>

Vamshinath Nallamothu, Bhanu Teja Kurucheti, Sravya Madarapu, Hima Teja Gutta were working on sample JSON data and try to parse the data.

They worked for around 18 hours on this.

Reviewing data: 4 hours

Data cleaning: 4 hours

Data Parsing: 5 hours

Learning how to parse data: 5 hours

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/a1468754457717a6e9d31bac094e0f320d26d0f2/Docs/R&D/parsing%20json%20data/?at=master>

Sai Raj Kiran kandula, Adarsh Kumar Reddy Pidaparthy , Sai Sumanth Kattekola were working on UI of the itinerary. We have changed the entire page and rebuild a new one.

It took around 18 hours.

Page layout: 3 hours

Maps : 3 hours

Pop up menu : 2 hours

Scroll feature on popup menu : 3 hours

Media objects : 2 hours.

Learning: 5 hours.  
Link: <https://drive.google.com/drive/folders/0ByqZd-MEzuGyaDVFSktRakFFWlE?usp=sharing>

*\*\*We didn’t get the services from the server team. Unless the data from them we can’t move further. But we are working with some sample data. So, our work on the itinerary page was not yet completed. We need data to generate the itinerary.*

**Work in progress:**

**As client asked us to work more on the UI, we are working on the UI, to look better.**

We are still working on the itinerary page, we are facing some complexity, like lack of required data. We need data to move further in our project. Server team didn’t provide the service and data for us to work on the project.

It may take around 20 hours to complete this task. We need to integrate the API’s with our application. We will work on this in the next week.

All the team members will work for this task.

We will try to show some working core functionality for the mid term presentation.

Vamshinath Nallamothu, Bhanu Teja Kurucheti, Sravya Madarapu, Hima Teja Gutta were working on sample JSON data. If it is done, if we get the services from the server team, we are ready to show the working core functionality.

Hours Required: 15 hours.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/a1468754457717a6e9d31bac094e0f320d26d0f2/Docs/R&D/parsing%20json%20data/?at=master>

Sai Raj Kiran kandula, Adarsh Kumar Reddy Pidaparthy , Sai Sumanth Kattekola were working on UI of the itinerary. We are almost done with the UI. May be 10% work left.  
Hours required: 10 hours  
Link: <https://drive.google.com/drive/folders/0ByqZd-MEzuGyaDVFSktRakFFWlE?usp=sharing>

Sai Raj Kiran kandula is responsible for documentation. He is updating the documents like UI design document, User manual.

Hours required: 2 hours

Link (User Manual): <https://bitbucket.org/technoknights/gdptechnoknights/src/a1468754457717a6e9d31bac094e0f320d26d0f2/Docs/guides/?at=master>

Link (UI design Document): <https://bitbucket.org/technoknights/gdptechnoknights/src/a1468754457717a6e9d31bac094e0f320d26d0f2/Docs/UI/?at=master>