**Team 24 - TechnoKnights – Paperplane Website**

**Client name: Nicholas**

**Roles and responsibilities:**

Primary Contact: Vamshinath Nallamothu

Client management: Bhanu Teja Kurucheti

Requirements management: Hima Teja Gutta

Data management: Sravya Madarapu

Issues management: Sai Sumanth Kattekola

Quality and testing management: Adarsh Kumar Reddy Pidaparthy

Communications and documentation management: Sai Raj Kiran Kandula

**Enumerated list of major accomplishments:**

**Client interaction and documentation of calls, meetings**: Interactions with the client have done through the emails.  Bhanu Teja Kurucheti is responsible for this.

Link:  <https://bitbucket.org/technoknights/gdptechnoknights/commits/62deb56e4c18d5ac4309cd32b29b1b6581aa79d3>

We are worked on the client demo-4

Based on client request we build the itinerary interface. We split into two groups and worked on it.

Sai Raj Kiran kandula , Vamshinath Nallamothu, Hima Teja Gutta worked on itinerary page.

built one version of the itinerary page.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/commits/a6f3d01746e3057b55442fa183b4067d068ca8fb>

Page layout: 3 hours

Maps : 2 hours

Pop-up menu : 2 hours

Scroll feature on popup menu : 3 hours

Media objects : 2 hours.

Learning: 5 hours.

Sravya Madarapu, Sai Sumanth Kattekola, Bhanu Teja Kurucheti and Adarsh Kumar Reddy Pidaparthy worked on itinerary page.

built another version of the itinerary page.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/commits/556ae85b729a8e124caf86436aa3b3c9cd3aa64c>

Hours: 15 hours

\*\*We didn’t get the services from the server team. Unless the data from them, we can’t move further. But we are working with some sample data. So, our work on the itinerary page was not yet completed. We need data to generate the itinerary.

**Work in progress:**

We are almost done with the UI. We need services to move further in our project. Server team didn’t provide the service and data for us to work on the project. Once we get the services from them we will start working on it.

It may take around 20 hours to complete this task. We need to integrate the APIs to our application.

All the team members will work for this task.

We have to integrate the API’s and parse JSON data to the itinerary page.

Vamshinath Nallamothu, Bhanu Teja Kurucheti, Hima Teja Gutta, Sravya Madarapu will work on data parsing.

Sai Raj Kiran Kandula, Adarsh Kumar Reddy Pidaparthy, Sai Sumanth Kattekola will work on left over work on UI.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/commits/a6f3d01746e3057b55442fa183b4067d068ca8fb>

Sai Raj Kiran kandula is responsible for documentation. He is updating the documents like User manual.

Hours required: 2 hours

Link (User Manual): <https://bitbucket.org/technoknights/gdptechnoknights/src/c631e2ccbd3a889e50d2b43080452114cdf59c00/Docs/guides/UserManual.docx?at=master&fileviewer=file-view-default>

Adarsh Kumar Reddy Pidaparthy is responsible for testing, Testing is also in progress. We will do integration testing this week.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/556ae85b729a8e124caf86436aa3b3c9cd3aa64c/Testing/?at=master>

Hours required: 10 hours