**Team 24 - TechnoKnights – Paperplane Website**

**Client name: Nicholas**

**Roles and responsibilities:**

Primary Contact: Vamshinath Nallamothu

Client management: Bhanu Teja Kurucheti

Requirements management: Hima Teja Gutta

Data management: Sravya Madarapu

Issues management: Sai Sumanth Kattekola

Quality and testing management: Adarsh Kumar Reddy Pidaparthy

Communications and documentation management: Sai Raj Kiran Kandula

**Enumerated list of major accomplishments:**

**Client interaction and documentation of calls, meetings**: Interactions with the client have done through the emails.  Bhanu Teja Kurucheti is responsible for this.

Link:  <https://bitbucket.org/technoknights/gdptechnoknights/commits/d858f5b665a00bd68bfa838e2d830723d8dc9b00>

We are worked on the client demo-4

Based on client request we build the itinerary interface. We split into two groups and worked on it.

Adarsh Kumar Reddy Pidaparthy, Sai Raj Kiran kandula, Sravya Madarapu, worked on usability testing.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/commits/9613bffcd021d04db96ed06e18081037995580a3>

Testing: 4 hours

Calculations: 2 hours.  
Documentation: 4 hours

Vamshinath Nallamothu, Hima Teja Gutta, Bhanu Teja Kurucheti, Sai Sumanth Kattekola worked on JSON parsing.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/commits/23883cd454dc0234c890e429b87518797736774b>

Hours worked: 15 hours

SaiRajKiran Kandula worked on documenting User Manual and client demo 04 notes.

Hours worked: 5 hours

Link: <https://bitbucket.org/technoknights/gdptechnoknights/commits/c3704113899b544ffb72b235ea9e5eca475cb238>

Link: <https://bitbucket.org/technoknights/gdptechnoknights/commits/d983dbad4b5a063a00f22e1b0991e8c3194ca23e>

\*\*We didn’t get the services from the server team. Unless the data from them, we can’t move further. But we are working with some sample data. So, our work on the itinerary page was not yet completed.

**Work in progress:**

We are almost met the client UI requirement. We are working with sample JSON file provided by the client.

It may take around 30 hours to learn and parse the JSON data and display polyline and plot waypoints on map. We need to integrate the APIs to our application.

All the team members will work for this task.

We have to integrate the API’s and parse JSON data to the itinerary page.

Vamshinath Nallamothu, Bhanu Teja Kurucheti, Hima Teja Gutta, Sravya Madarapu will work on data parsing.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/commits/a6f3d01746e3057b55442fa183b4067d068ca8fb>

Sai Raj Kiran Kandula, Adarsh Kumar Reddy Pidaparthy, Sai Sumanth Kattekola will work on left over work on UI and testing.

It takes around 20 hours for testing.

Link: <https://bitbucket.org/technoknights/gdptechnoknights/src/c3704113899b544ffb72b235ea9e5eca475cb238/Testing/?at=master>

Sai Raj Kiran Kandula is responsible for documentation. He is updating the documents like User manual, design document.

Hours required: 2 hours

Link (User Manual):  <https://bitbucket.org/technoknights/gdptechnoknights/src/c3704113899b544ffb72b235ea9e5eca475cb238/Docs/guides/UserManual.docx?at=master&fileviewer=file-view-default>

Hours required: 10 hours